ARCHITECT REVIEW

Case 00010158

P_RMATTrigger error prevents saving an RMA

| Review field | Value |
| --- | --- |
| Environment | Probo Medical DevDO sandbox |
| Case | 00010158 ¦ Claimed ¦ Medium |
| Owner | Lisa Litviak |
| Classification | Bug - Salesforce error / RMA |
| Evidence date | September 1, 2026 |

# Executive decision

APPROVE FOR DEVDO UAT: The transaction-blocking null path is guarded in DevDO. Production release remains conditional on UAT across RMA types and confirmation that Opportunity Product synchronization still occurs when an Opportunity is present.

# Story and operational impact

Users could not save an RMA, including reported RMA A-206654, because P_RMATTrigger raised an error when a Product Item was selected before an Opportunity was assigned.

# Steps to reproduce

- Open RMA A-206654, or a comparable RMA with a valid Product Item.

- Confirm that the RMA has a Product Item selected and that the Opportunity field is blank.

- Update an editable field such as Quality Issue Notes.

- Select Save.

- Observe the save result and review the displayed P_RMATTrigger error.

Expected result: The RMA saves successfully even when an Opportunity has not yet been assigned.

Pre-fix actual result: Before the fix, P_RMATTrigger entered Opportunity Product synchronization with no Opportunity and blocked the save with an error.

# Root cause

The trigger handler dereferenced RepairOpp.Id and attempted Opportunity Product synchronization without first confirming that RepairOpp existed. A valid RMA record with a Product Item but no Opportunity therefore entered a null-reference path and blocked the transaction.

# Implemented design

- Added explicit null guards requiring both the Product Item and Repair Opportunity before Opportunity Product synchronization runs.

- Allowed the RMA and Product Item relationship to save when no Opportunity has yet been assigned.

- Kept the existing synchronization path unchanged when an Opportunity is present.

- Added a dedicated regression test that saves an RMA without an Opportunity and confirms the update persists.

# Hard-coded value assessment

Assessment: No new story-specific hard-coded business value was introduced. The fix is relationship-driven and uses null checks. A legacy default of USD remains elsewhere inside the Opportunity Product synchronization branch; it is pre-existing technical debt and outside this defect's scope.

# Metadata scope

Story-specific deployment package

| Type | Component | Purpose |
| --- | --- | --- |
| Apex Class | P_RMATriggerHandler | Adds null-safe synchronization gates |
| Apex Test | P_RMATriggerHandlerTest2 | Adds the no-Opportunity save regression |
| Apex Test | P_RMATriggerHandlerTest | Included with shared RMA regression scope |

# Verified DevDO evidence

| Evidence | Verified result |
| --- | --- |
| Deployment | 0AfiK0000000X8rSAE - Succeeded; 16/16 components; zero component errors |
| Tests | 13/13 completed; zero failures; zero test errors |
| Story regression | P_RMATriggerHandlerTest2.case00010158AllowsProductItemWithoutOpportunity - Passed |

Passed in deployment 0AfiK0000000X8rSAE; shared run completed 13/13 tests with zero failures.

# Outbound change-set status

Draft change set 'Story 00010158 RMA Save Trigger Fix' exists in DevDO with the handler and both RMA test classes. It is Open and has not been uploaded.

# UAT acceptance checklist

- Create or open an RMA with a valid Product Item and no Opportunity.

- Update Quality Issue Notes and save; verify no P_RMATTrigger error occurs.

- Reopen the RMA and verify the Product Item and edited notes were retained.

- Assign an Opportunity and repeat the save; verify Opportunity Product synchronization still works.

- Exercise at least one Customer Repair Eval and one additional RMA type used by operations.

# Risks and production gates

- The shared handler contains multiple RMA branches, so null safety must not mask a genuinely required Opportunity in another process.

- The existing USD default in the synchronization branch should be reviewed separately for multi-currency behavior.

- UAT should use representative Product Items and Pricebook Entries to prove the guarded path and normal synchronization path.

# Release recommendation

Recommendation: Proceed with DevDO UAT. Do not upload or deploy to Production until business acceptance, target-org validation, story-specific component review, and an approved rollback plan are recorded.

## Evidence basis

- Verified DevDO deployment report: 0AfiK0000000X8rSAE (Succeeded, 16/16 components, 13/13 tests).

- Production and DevDO scoped source snapshots under scratch/next-four-analysis.

- Production case snapshot under outputs/probo_case_story_dry_run_2026-08-31.

- Outbound Change Set browser review performed before document preparation; no change set was uploaded.