ARCHITECT REVIEW

SCC-3385 | Create Work Order for Tickets

Great Plains Merge to UAT | Source retrieval and check-only readiness assessment

| Source | GreatPlainsMerge ¦ Org 00DEa00000GkAsHMAV |
| --- | --- |
| Target | GreatPlainsUAT ¦ Org 00DEa00000FZlLBMA1 |
| Review date | 26 August 2026 |
| Check-only | Failed ¦ Job 0AfEa00000bbQXhKAM ¦ 6/14 validated |
| Decision | NO-GO - Changes Requested before promotion |
| Boundary | No records, deployment, activation, or org metadata were changed |

ARCHITECT DECISION Do not promote SCC-3385. UAT lacks the Trouble Ticket foundation, the source Order exception is incomplete, WorkOrder layouts omit the new fields, and the check-only package failed 8 of 14 components.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Action visibility | Partial fail | Source layout contains Create Work Order; UAT has no Trouble Ticket record type, so visibility cannot validate. |
| 2 | Inherited details | Partial fail | Flow maps Account, address, service, report, notes, and priority; target dependencies and WorkOrder layout fields are missing. |
| 3 | Required inputs | Static pass | Flow requires Work Type and Work Instructions. UAT has all four named trouble Work Types. |
| 4 | Duplicate prevention | Static pass | Flow checks CaseId and links the existing Work Order; Source_Case_Id__c is unique. Runtime is untested. |
| 5 | Case activity logging | Static pass | Flow creates a completed Task with Work Order number and Work Type. Runtime is untested. |
| 6 | Book Appointment | Static pass | FSL__Book_Appointment remains on the FSL layout; no runtime regression was executed. |

# Deployment readiness path

The source implementation is visible, but the promotion path breaks on prerequisite metadata, broad profile drift, and unresolved source design defects.

Figure 1. SCC-3385 Merge-to-UAT validation path

DESIGN READING Green/blue is present in source. Amber requires repair. Red blocks promotion.

# Detailed dry-run findings

## 1. Check-only deployment evidence

| Metric | Result | Evidence |
| --- | --- | --- |
| Job | 0AfEa00000bbQXhKAM | checkOnly=true; rollbackOnError=true; NoTestRun |
| Payload | 14 components / 15 files | 1 Flow, 1 Quick Action, 6 fields, 3 layouts, 3 profiles |
| Validated | 6 | All six WorkOrder field members validated; five are new and Order__c is changed. |
| Failed | 8 | Flow, Quick Action, three layouts, and three profiles failed. |
| Tests | 0 | No Apex in scope; functional story tests require controlled record writes. |

## 2. Exact failure groups

| Failure group | Affected | Exact blocker |
| --- | --- | --- |
| Missing Case prerequisites | 4 components | Service Address, Priority__c, Case-to-WorkOrder relationship, and Trouble Ticket record type are absent in UAT. |
| Profile drift | 3 profiles | Admin and API profile use unknown ArchiveArticles; Standard references the missing Trouble Ticket record type. |
| Quick Action cross-reference | 1 action | Case.Create_Work_Order cannot resolve its Flow because the referenced Flow fails validation. |

## 3. Source and story defects

| Area | Status | Evidence |
| --- | --- | --- |
| Order exception | Blocker | Order__c remains required=true; WorkOrder.Order_Required_Except_Trouble_Ticket does not exist. |
| WorkOrder layouts | Changes requested | Neither updated WorkOrder layout includes the five new SCC-3385 fields. |
| Component names | Correct story | Actual action is Case.Create_Work_Order; profile API names are Admin, Standard, and System Administrator - API Only. |
| Named Cases | Blocked | Cases 00001082 and 00001083 exist in neither authorized Great Plains sandbox. |
| Work Types | Ready in UAT | Comm Fiber, Resi Coax, Resi Copper, and Resi Fiber Trouble all exist in UAT. |

# Work Order creation architecture

The Flow contains most behavioral controls, but the target foundation and two source-side design elements prevent a complete end-to-end release.

Figure 2. SCC-3385 Work Order creation and dependency model

Architect interpretation: the Flow design covers gating, required inputs, duplicate detection, value mapping, and activity logging, but deployment and runtime acceptance remain blocked until the foundation and source defects are repaired.

# Required approval gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Deploy SCC-3384 prerequisites | Release manager | Trouble Ticket record type plus Priority, Service Address, Service Type, Subscriber Report, and Work Order Case fields. |
| 2 | Repair the Order exception | Admin / Architect | Make Order__c optional and add the active exception validation rule for non-Trouble Ticket Work Orders. |
| 3 | Complete WorkOrder layouts | Salesforce admin | Place all five new fields on both WorkOrder layouts and retain Book Appointment. |
| 4 | Narrow security payload | Security owner | Use a focused permission set or filtered profiles; remove ArchiveArticles and unrelated record-type drift. |
| 5 | Prepare named UAT Cases | QA / Business | Create or identify Cases 00001082/00001083 equivalents with exact Account, address, service, report, priority, and notes. |
| 6 | Revalidate and execute UAT | QA / Release manager | Require a clean 15/15 check-only result, then execute all six tests with IDs and screenshots. |

# Ready-to-paste architect response

STORY COMMENT Architect dry run completed for SCC-3385 using GreatPlainsMerge as source and GreatPlainsUAT as the check-only target. Changes Requested / NO-GO: job 0AfEa00000bbQXhKAM was check-only and failed with 8 of 14 components; no metadata or records were changed. UAT is missing the Trouble Ticket record type and the SCC-3384 Case fields used by the Flow. In source, WorkOrder.Order__c remains required, the listed exception validation rule does not exist, and neither WorkOrder layout contains the five new fields. The Flow otherwise includes the record-type guard, required Work Type and Work Instructions, duplicate lookup/link, Case value mapping, completed Task logging, and the FSL Book Appointment action remains present. Complete the six approval gates above, prepare valid test Cases, and require a clean 15-of-15 validation plus all six UAT tests before promotion.

## Evidence boundary

This assessment combines source metadata retrieval, local structural review, read-only org queries, and a GreatPlainsUAT check-only deployment. No records, deployment, activation, quick deploy, or org metadata changes were performed.