ARCHITECT REVIEW

SALDEV-1415 | Stepped-Up Pricing Date Automation

FlywirePartial sandbox | Read-only implementation and release-readiness assessment

| Environment | FlywirePartial ¦ Org 00DhG0000000jOXUAY |
| --- | --- |
| Review date | 26 August 2026 |
| Evidence | Scoped metadata retrieval ¦ SOQL and schema read-back ¦ focused Apex tests |
| Decision | Changes Requested - not ready as the full original SALDEV-1415 scope |
| Boundary | No record, metadata, assignment, deployment, activation, or Production changes |

ARCHITECT DECISION Do not promote as complete SALDEV-1415 yet. The active Partial implementation validates New Business date automation, but Renewal is intentionally bypassed and several original acceptance paths remain unproven.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | New Business group dates | Pass | Ramped groups start from the Quote start date and calculate whole-month end dates. |
| 2 | Continuous cascade | Pass | Each subsequent ramped group starts one day after the prior end date; tests cover reallocation. |
| 3 | Grouped quote-line sync | Pass | QuoteLineDateSyncTrigger stamps group start, end, and term onto grouped lines. |
| 4 | Read-only group drawer | Pass | Formula dates replace editable managed dates in the CPQ Line Editor field set. |
| 5 | Term-total validation | Pass | Under- and over-allocation tests pass; current messages differ from the ticket's requested text. |
| 6 | Renewal behavior | Fail | Current trigger and test deliberately bypass Renewal; original story text included Renewal. |
| 7 | Remaining runtime proof | Not run | Ungrouped-line full-term and Opportunity Contract Start Date cascade were not independently exercised. |

# Solution and control path

The implemented control path is Apex-backed: quote dates and terms drive ramped group periods, an asynchronous helper shifts sibling groups, and grouped quote lines inherit the resulting period. Read-only formula fields expose dates in QLE without inviting edits.

| Quote inputs Start Date End Date / header term New Business gate | > | Group automation Sequential periods Sibling cascade Term-chain validation | > | Quote-line sync Start and end dates Subscription term Grouped lines only | > | Release proof Focused check-only Runtime UAT Post-deploy read-back |
| --- | --- | --- | --- | --- | --- | --- |

Figure 1. SALDEV-1415 stepped-up pricing date control path

DESIGN READING Green paths are implemented and test-backed for New Business. Amber is the release evidence gate. Renewal remains a red scope decision until the story is formally narrowed or the trigger is extended.

## Architecture observations

| Observation | Architect reading |
| --- | --- |
| Recursion control | QuoteLineGroupAsyncHelper.isExecuting prevents the helper's sibling updates from re-entering the trigger. |
| Unused handler | QuoteLineGroupTriggerHandler contains only an isExecuting flag and is not referenced by the current retrieved trigger. |
| Validation key | Term totals are grouped by product-code chains with name/proximity fallbacks; this is more complex than a simple quote-wide sum. |
| UI control | Formula fields create a read-only experience; the code does not emit the ticket's manual-date-edit error message. |

# Current implementation evidence

| Type | Component | State | Evidence |
| --- | --- | --- | --- |
| Apex Trigger | QuoteLineGroupTrigger | Active ¦ API 67 | 01qhG0000004ON7QAM ¦ 17 Aug 2026 |
| Apex Trigger | QuoteLineDateSyncTrigger | Active ¦ API 67 | 01qhG0000004OOjQAM ¦ 12 Aug 2026 |
| Apex Class | QuoteLineGroupAsyncHelper | Active ¦ API 67 | 01phG000000aImPQAU ¦ 100% target coverage |
| Apex Class | QuoteLineGroupTriggerHandler | Active ¦ API 67 | 01phG000000aDErQAM ¦ one-line flag holder |
| Apex Tests | QuoteLineGroupTriggerTest; QuoteLineGroupAsyncHelperTest | 7 / 7 passed | 6 methods + 1 method ¦ synchronous runs |
| Custom Fields | Effective_Start_Date__c; Effective_EndDate__c | Formula (Date) | Read-only mirrors of managed group dates |
| Field Set | SBQQ__QuoteLineGroup__c.SBQQ__LineEditor | Verified live | Name; Ramping; Effective Start; Term; Effective End |
| Permission Set | CPQ_Sales_Permissions | Read = true; Edit = false | 0PSPb0000007QqfOAE ¦ both formula fields |

## Validation read-back

| Evidence | Result | Read-back |
| --- | --- | --- |
| Focused retrieval | Pass | Retrieve ID 09ShG000006G5JdUAK; exact Apex, fields, and permission set retrieved locally. |
| Trigger tests | Pass | QuoteLineGroupTriggerTest: 6/6; test-run coverage 83%; target trigger coverage 96%. |
| Helper test | Pass | QuoteLineGroupAsyncHelperTest: 1/1; test-run coverage 95%; helper 100%. |
| Live New Business | Pass | Q-37942: three 12-month ramped groups form a continuous 36-month chain; five lines match their groups. |
| Renewal / Amendment | Gap | Q-37894 Renewal and Q-37884 Amendment groups show null dates, consistent with the current bypass. |

SCOPE BLOCKER The Partial implementation is internally consistent for New Business, but it is not equivalent to the original New + Renewal requirement. A release owner must approve the narrowed scope or sponsor the Renewal extension before promotion.

# Implementation and release boundary

| Component type | Focused scope | Required action |
| --- | --- | --- |
| Apex triggers | QuoteLineGroupTrigger; QuoteLineDateSyncTrigger | Include together |
| Runtime classes | QuoteLineGroupAsyncHelper; QuoteLineGroupTriggerHandler | Review handler use; include only approved scope |
| Test classes | QuoteLineGroupTriggerTest; QuoteLineGroupAsyncHelperTest | Run specified tests in validation |
| Formula fields | Effective_Start_Date__c; Effective_EndDate__c | Include both |
| Managed field-set override | SBQQ__QuoteLineGroup__c.SBQQ__LineEditor | Preserve order; remove editable dates |
| Permission set | CPQ_Sales_Permissions | Retain read=true, edit=false for both formula fields |
| Reference-only data | Q-37942; Q-37892; Q-37894; Q-37884 | Do not deploy records |
| Excluded | Local scripts, retrieval ZIPs, QA renders, Jira export | Engineering evidence only |

## Release sequence

| Phase | Required evidence |
| --- | --- |
| Pre-deployment | Confirm approved scope; retrieve target-org baselines; build a focused 10-member manifest; inspect permission-set delta; run check-only validation with both tests. |
| Deployment | Promote only the approved metadata bundle in dependency order: fields and field set, permission set, runtime classes, triggers, then tests/verification. |
| Post-deployment | Read back component status, formula definitions, field-set order, FLS, test outcome, coverage, and named New Business quote results. |
| Rollback | Restore the approved metadata backup if QLE becomes unusable or date automation regresses; verify the prior field-set and Apex state. |

NO-DEPLOY GATE This review performed scoped retrieval, schema/SOQL read-back, and focused tests only. No deployment, activation, record edit, assignment change, or Production action was performed. Explicit approval is required before any promotion.

# UAT and approval gates

| Test | Pass evidence |
| --- | --- |
| Baseline QLE | Open Q-37942 in Partial, click Edit Lines, and confirm Effective Start Date and Effective EndDate are visible but not editable. |
| Date and line continuity | Confirm SUP Year 1/2/3 are continuous from 24 Sep 2026 to 23 Sep 2029, and representative lines match each parent group's start, end, and term. |
| Cascade update | On a cloned test quote, change an earlier group's term, Save/Quick Save, and confirm later groups shift with no gap or overlap. |
| Term validation | On a cloned test quote, test both under- and over-allocation; capture the actual error text and confirm no invalid save. |
| Unproven regressions | Prove the ungrouped line inherits the full Quote period and that an approved Contract Start Date update shifts Quote, group, and line periods before ordering. |
| Renewal decision | Either document Renewal as excluded for this release or execute equivalent Renewal tests after the trigger is extended. |

Baseline record: Q-37942 in FlywirePartial

## Required approval gates

| # | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Confirm scope | Product Owner / Architect | Written decision on New Business-only versus Renewal support. |
| 2 | Validate focused package | Release Manager | Check-only job ID, exact 10-member scope, both test results, coverage. |
| 3 | Run business UAT | QA / Business Owner | Record IDs, before/after dates, actual error text, screenshots. |
| 4 | Approve promotion | Architect / Release Owner | Explicit approval after all acceptance gaps are closed or waived. |
| 5 | Promote and read back | DevOps / Salesforce Admin | Deployment receipt, component/FLS read-back, audit trail, sign-offs. |

## Ready-to-paste architect response

STORY COMMENT Architect review completed for SALDEV-1415 in FlywirePartial. Changes Requested. The implementation is test-backed for New Business: 7/7 focused methods passed; QuoteLineGroupTrigger is 96% covered; QuoteLineDateSyncTrigger and QuoteLineGroupAsyncHelper are 100%; and Q-37942 shows three continuous groups with five lines matching their parent periods. Effective dates are read-only in QLE. Renewal is bypassed despite the original scope, while the requested manual-date error text, ungrouped-line behavior, and Contract Start Date cascade still require decision or proof. Confirm scope, run focused check-only validation and documented UAT, then capture post-deployment read-back. No deployment, activation, record, assignment, or Production changes were made.