ARCHITECT REVIEW

SALDEV-1440 | Distinguish Stepped-Up and Standard Quote Groups

Flywire Partial | Architect verification and check-only readiness assessment

| Source | FlywirePartial ¦ Org 00DhG0000000jOXUAY |
| --- | --- |
| Local source | DX source synchronized from FlywirePartial |
| Review date | 26 August 2026 |
| Check-only | Succeeded ¦ Job 0AfhG000001XgKrSAK ¦ 1/1 validated |
| Decision | GO - Close in Partial; validate separately before promotion |
| Boundary | Read-only retrieval and check-only validation; no deployment or activation |

ARCHITECT DECISION Approve SALDEV-1440 for closure in Partial. The checkbox, Line Editor visibility, and sales permissions are present, and the scoped field-set dry run passed unchanged. Keep SALDEV-1404 testing and cloning observations as linked follow-up scope.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Backend indicator | Pass | Allow Product Ramping exists on SBQQ__QuoteLineGroup__c as a checkbox with default false. |
| 2 | QLE visibility | Pass | SBQQ__LineEditor displays the checkbox with effective start, subscription term, and effective end. |
| 3 | Sales access | Pass | CPQ Sales Permissions grants readable=true and editable=true for the indicator. |
| 4 | Ramped cloning | Pass | Partial review confirmed cloning saves once the groups cover the full contract timeframe. |
| 5 | Standard grouping | Pass | Different products and the same product with different Ship To locations were confirmed. |
| 6 | Scope separation | Scoped pass | SALDEV-1404 owns deeper duplicate testing; fee carry-over and later-group roll-down are separate observations. |

# Deployment readiness path

The live Partial configuration and local story source now align. The scoped dry run passed unchanged; promotion to another org still requires its own package and validation.

Figure 1. SALDEV-1440 Partial verification path

DESIGN READING Green is verified in Partial. Blue is synchronized source. Amber remains linked follow-up scope.

# Detailed dry-run findings

## 1. Check-only deployment evidence

| Metric | Result | Evidence |
| --- | --- | --- |
| Job | 0AfhG000001XgKrSAK | checkOnly=true; rollbackOnError=true; NoTestRun |
| Payload | 1 component / 3 files | FieldSet: SBQQ__QuoteLineGroup__c.SBQQ__LineEditor |
| Validated | 1 | The field set validated successfully and was reported unchanged against FlywirePartial. |
| Failed | 0 | No component failures or warnings were returned. |
| Tests | 0 | Metadata-only dry run; no Apex or record writes were in scope. |

## 2. Exact configuration evidence

| Configuration | Result | Live evidence |
| --- | --- | --- |
| Backend indicator | Verified | Allow Product Ramping is a checkbox, defaults false, and identifies stepped-up groups. |
| Line Editor field set | Verified | Displayed fields include the indicator, effective dates, and subscription term. |
| Sales permission | Verified | CPQ Sales Permissions grants both read and edit access to the indicator. |

## 3. Scope boundaries and follow-ups

| Area | Status | Evidence / action |
| --- | --- | --- |
| Current Partial org | Ready | Field, field-set placement, and permission access are present in the live sandbox. |
| Local source sync | Completed | The missing SBQQ__LineEditor metadata was added locally and exactly matches the live retrieval. |
| Duplicate matrix | Linked | SALDEV-1404 owns detailed New Business, Amendment, and Renewal duplicate validation. |
| Clone observations | Separate | One-time fee carry-over and no automatic later-group product roll-down should be tracked separately. |
| Promotion target | Not assessed | No destination org was supplied; repeat the scoped retrieve and check-only validation before promotion. |

# Quote group classification architecture

The user-visible checkbox selects the group use case while the shared field set and permission set expose the control consistently in the Quote Line Editor.

Figure 2. SALDEV-1440 quote group classification and control model

Architect interpretation: the classification control is fully exposed in Partial. Ramped and standard paths share the same QLE and permission foundation, while deeper duplicate behavior remains linked to SALDEV-1404.

# Required handoff gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Close SALDEV-1440 in Partial | Product owner | Attach the architect response and move the story from Unresolved after approval. |
| 2 | Maintain SALDEV-1404 linkage | QA / Developer | Complete the duplicate matrix for New Business, Amendment, and Renewal. |
| 3 | Log cloning observations | Product owner | Track one-time fee carry-over and later-group product roll-down outside this story. |
| 4 | Promote scoped metadata | Release manager | Include the checkbox field, Line Editor field set, and CPQ Sales Permissions only. |
| 5 | Validate destination org | Release manager | Require a clean three-component check-only result before deployment approval. |
| 6 | Execute business smoke test | Sales Ops / QA | Test ramped cloning, standard groups, and same-product groups with different Ship To values. |

# Ready-to-paste architect response

STORY COMMENT Architect review completed for SALDEV-1440 in FlywirePartial. GO for closure in Partial: Allow Product Ramping exists, is visible in the Quote Line Editor, and is editable through CPQ Sales Permissions. The scoped field-set dry run succeeded unchanged (job 0AfhG000001XgKrSAK, 1 of 1 component, no deployment). Partial review evidence covers ramped cloning, standard groups, and same products with different Ship To locations. SALDEV-1404 remains responsible for the deeper duplicate matrix; one-time fee carry-over and later-group product roll-down should be tracked separately. Before promotion, deploy only the three story components, validate the destination org, and execute the business smoke tests.

## Evidence boundary

This assessment combines the SALDEV-1440 ticket export, scoped live metadata retrieval, local source comparison, and a FlywirePartial check-only validation. No records, deployment, activation, quick deploy, or org metadata changes were performed.