ARCHITECT REVIEW

SALDEV-1475 | OOB Grouped Lines on Amend and Renew

FlywirePartial | Read-only lifecycle investigation and architect assessment

| Source | FlywirePartial ¦ Sandbox org 00DhG0000000jOXUAY |
| --- | --- |
| Test records | Q-37942 ¦ Contract 00021743 ¦ Q-37946 ¦ Q-37950 |
| Review date | 28 August 2026 |
| Validation mode | Read-only SOQL and source review; no deployment or record changes |
| Decision | CHANGES REQUESTED - Ramped result confirmed; required cases remain untested |
| Boundary | No records, metadata, deployment, activation, or pricing recalculation were changed |

ARCHITECT DECISION Do not close SALDEV-1475 as fully complete. The ramped-group lifecycle is confirmed and matches Salesforce CPQ expected behavior, but the required non-ramped lifecycle case and populated NetSuite-ID case were not executed.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Subscription group identity | Indirect only | No group ID is stored on Subscription. Lineage is Subscription -> Source Quote Line -> original Quote Line Group. |
| 2 | Groups on amendment | No | Q-37946 has five lines, Group Line Items=false, zero groups, and every SBQQ__Group__c is null. |
| 3 | Groups on renewal | No | Q-37950 has four lines, Group Line Items=false, zero groups, and every SBQQ__Group__c is null. |
| 4 | Final-group assumption | Rejected | Renewal has three Domestic Payments lines mapped to three distinct subscriptions, not one consolidated final-group line. |
| 5 | Early renewal timing | Header pass | Although generated before Year 3 starts, Q-37950 correctly covers 24-Sep-2029 through 23-Sep-2030. |
| 6 | Non-ramped / NS ID | Not tested | Original data contains only ramped groups; every NS_ID__c is null, so both required behaviors remain unverified. |

# Observed amendment and renewal path

Salesforce CPQ preserves subscription-level lineage but does not preserve original Quote Line Groups. Flywire custom group-date logic only runs when groups exist.

Figure 1. SALDEV-1475 observed CPQ lifecycle in FlywirePartial

DESIGN READING Green is verified live. Blue is the original quote structure. Amber is required follow-up evidence.

# Detailed investigation findings

## 1. Named-record evidence

| Record set | Observed result | Evidence |
| --- | --- | --- |
| Target org | FlywirePartial | Org 00DhG0000000jOXUAY; Enterprise Edition sandbox; API 67.0. |
| Original quote | Q-37942 ¦ 5 lines | Three ramped groups: SUP Year 1, Year 2, and Year 3; dates span 24-Sep-2026 to 23-Sep-2029. |
| Contract | 00021743 ¦ 5 subscriptions | Latest End Date behavior; renewal term 12; subscriptions retain source Quote Line links, not group IDs. |
| Amendment | Q-37946 ¦ 5 ungrouped lines | All original subscription lines appear, including the one-time implementation fee; no groups were recreated. |
| Renewal | Q-37950 ¦ 4 ungrouped lines | Three Domestic Payments lines plus one Platform Fee; one-time Implementation Fee is absent. |

## 2. Exact lifecycle outcomes

| Lifecycle stage | Result | Live evidence |
| --- | --- | --- |
| Original grouped quote | Verified | Q-37942 has Group Line Items=true, three group records, and all five lines linked to a group. |
| Amendment quote | Expected OOB | Q-37946 has Group Line Items=false and no Quote Line Group records. Salesforce Help KA 004518583 confirms this is expected CPQ behavior. |
| Renewal quote | Expected OOB | Q-37950 has Group Line Items=false and no Quote Line Group records; each line links to a renewed Subscription. |

## 3. Price, NetSuite, and coverage findings

| Area | Status | Evidence / required action |
| --- | --- | --- |
| Renewal lineage | Verified | Each renewal line has SBQQ__RenewedSubscription__c; three Domestic lines map to SUB-0067610, SUB-0067613, and SUB-0067614. |
| Platform price | Observed | SUB-0067611 has Renewal Price 10,000; its renewal line has NS Billing Price 10,000 and Net Price 360,000. |
| Early generation | Observed | Renewal header starts one day after the latest subscription end date. Generation before Year 3 start did not shift the header period. |
| NS Line Item ID | Blocked | NS_ID__c is null on all five Subscriptions and all renewal lines; populated-ID propagation cannot be concluded. |
| Non-ramped group | Missing | No Allow Product Ramping=false group exists in the named original quote. Execute the second required contract lifecycle. |

# Quote group and subscription lineage architecture

Quote Line Group is a quote-only container. Contracting creates independent Subscriptions that retain source Quote Line lineage; amendments and renewals create ungrouped lifecycle lines.

Figure 2. SALDEV-1475 identity boundary and renewal-line lineage

Architect interpretation: the live data and Salesforce guidance agree that groups do not survive amendment or renewal. Preserve identity only through an explicit custom data model and reconstruction design.

# Required completion gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Run non-ramped lifecycle | QA / Developer | Create Allow Product Ramping=false groups, contract, amend, and renew; capture group counts and line-level links. |
| 2 | Test populated NS IDs | Integration / QA | Use subscriptions with populated NS Line Item ID and compare subscription, amendment, and renewal values field by field. |
| 3 | Confirm renewal intent | Product owner / Architect | Choose whether three stepped subscriptions should remain separate or consolidate to the final commercial period. |
| 4 | Define persistent group key | Solution architect | If lifecycle grouping is required, define a custom identifier on source lines/subscriptions and deterministic reconstruction rules. |
| 5 | Test pricing variants | CPQ QA | Cover non-zero prices by ramp year, renewal pricing methods, uplift, and renewal before each segment start. |
| 6 | Coordinate linked stories | Product owner | Align the chosen behavior with SALDEV-1439 and SALDEV-1493; do not treat this investigation as implementation approval. |

# Ready-to-paste architect response

STORY COMMENT Architect review completed for SALDEV-1475 in FlywirePartial using Opportunity OOB-CPQ-Learning-Shrey-20260821, original Quote Q-37942, Contract 00021743, Amendment Quote Q-37946, and Renewal Quote Q-37950. Salesforce CPQ did not copy or recreate Quote Line Groups: five Subscriptions trace indirectly through their Source Quote Lines, while both lifecycle quotes have Group Line Items=false, zero groups, and null line Group IDs. The final-group assumption is rejected because Q-37950 contains three separate Domestic Payments lines, each linked to a different Subscription. The Platform Fee line links to SUB-0067611, whose Renewal Price is 10,000; the renewal line has NS Billing Price 10,000 and Net Price 360,000. The one-time Implementation Fee does not renew. The renewal header correctly spans 24-Sep-2029 through 23-Sep-2030 even though renewal was generated before the final segment started. Changes Requested: complete the required non-ramped lifecycle test and a populated NS_ID__c test before closing the investigation. If group identity must survive, use a persistent custom identifier and deterministic reconstruction automation coordinated with SALDEV-1439 and SALDEV-1493.

## Evidence boundary

This assessment combines the SALDEV-1475 ticket text, Salesforce Help KA 004518583, read-only FlywirePartial schema and record queries, and local source review. No records, deployments, activations, pricing calculations, quick deploys, or org metadata changes were performed.