## Slide 1
FLYWIRE
Build and Go-Live
Implementation Package
Physical design, delivery matrices, migration, testing, deployment and production acceptance
DESIGN
BUILD
PROVE
GO LIVE
Standalone team implementation deck • August 2026
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 4-10 and 18-31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 2
BUILD + GO-LIVE PACKAGE
The model is viable when every design decision is converted into testable production evidence
02
Architecture defines the destination. Go-live requires physical configuration, executable services, controlled migration and measurable acceptance.
DESIGN
Fields, rules, contracts
BUILD
Metadata, code, flows
PROVE
SIT, UAT, security
RELEASE
Cutover and rollback
OPERATE
Monitor and reconcile
Production definition of done
• No unowned data or integration path
• No calculation without a versioned rule
• No go-live without reconciliation and rollback evidence
GO-LIVE OUTCOME
A controlled commercial operating model—not only a working feature.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 3
BUILD + GO-LIVE PACKAGE
Every transformation objective maps to a build package and an acceptance gate
03
OBJECTIVE
IMPLEMENTATION PACKAGE
PRIMARY EVIDENCE
GO-LIVE GATE
Unified platform
Customer hierarchy, master data, integrations
Golden-record match and reconciliation
Duplicate and sync thresholds passed
Quote-to-Cash
Product, pricing, approval, document and order services
Scenario tests and calculation comparisons
Commercial UAT signed
Contract lifecycle
Repository, clauses, signature, obligations and amendments
Contract lineage and obligation validation
Legal and operations sign-off
Reporting
Metric definitions and finance actual reconciliation
ARR/MRR/TCV variance report
Finance tolerance passed
Operations
Monitoring, retry, audit and runbooks
Failure simulation and support drill
Operational readiness approved
This matrix is the controlling traceability layer: no requirement closes without linked build evidence and an accountable approver.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 6-10, 18, 23-31 and 49
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 4
BUILD + GO-LIVE PACKAGE
Seven synchronized workstreams turn the logical blueprint into a deployable solution
04
01
Physical data model
Objects, fields, keys, history
02
Application services
Pricing, approval, document, contract
03
Integration contracts
APIs, events, retries, reconciliation
04
Security and governance
Access, audit, retention, ownership
05
Migration
Mapping, cleansing, mock loads, cutover
06
Quality assurance
Unit, SIT, UAT, NFR and regression
07
Release and operations
Deployment, rollback, monitoring, hypercare
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 5
BUILD + GO-LIVE PACKAGE
The physical data model must define storage, ownership, keys and retention for every domain
05
DOMAIN
PHYSICAL RECORDS
REQUIRED DESIGN
SYSTEM OWNER
Customer
Account, hierarchy, legal entity
Golden ID, match policy, survivorship, history
CRM data steward
Product
Product, price book, eligibility
SKU key, effective dates, bundles, attributes
Product operations
Quote
Quote, line, schedule, metric snapshot
Version, state, locks, currency, term
Sales operations
Approval
Rule, request, step, decision
Priority, persona, SLA, reason, audit
Deal desk
Contract
Contract, line, clause, obligation
Entity, accepted version, dates, renewal
Legal operations
Execution
Order, event, acknowledgement, variance
Correlation, retry, status, reconciliation
Operations / finance
Each field specification must include datatype, requiredness, default, source, validation, editability by state, security and migration rule.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 18, 23-31 and 41-46
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 6
BUILD + GO-LIVE PACKAGE
A field-level design standard prevents ambiguous configuration and migration defects
06
ATTRIBUTE
WHAT MUST BE RECORDED
EXAMPLE
Business meaning
Single approved definition and owner
Contract start date
Technical definition
Object, API name, datatype and length
Contract.StartDate / Date
Behavior
Requiredness, default and state-based editability
Locked after acceptance
Quality
Validation, uniqueness and allowed values
End date must follow start date
Security
Classification and read/write personas
Legal write; finance read
Lineage
Source, transformation and downstream consumers
Accepted quote → contract → finance
Operations
History, retention, index and monitoring
History enabled; seven-year retention
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 18 and 41-46
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 7
BUILD + GO-LIVE PACKAGE
Service boundaries isolate policy decisions from lifecycle execution
07
SERVICE
RESPONSIBILITY
INPUT / OUTPUT
FAILURE CONTROL
Pricing
Resolve rules and create schedules
Quote context → priced lines
Version pinning and calculation log
Metric
Calculate ARR, MRR and TCV
Schedules → metric snapshot
Tolerance comparison
Approval
Build and execute approval plan
Quote context → decisions
Locks, recall and audit
Document
Generate version-controlled proposal
Approved quote → document
Hash and template version
Contract
Create accepted legal records
Signature → contract and obligations
Idempotent creation
Integration
Publish, retry and reconcile
Domain event → acknowledgement
Dead-letter and replay
Class contracts must define interfaces, methods, transaction boundaries, error codes, logging and test doubles before coding starts.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 23-31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 8
BUILD + GO-LIVE PACKAGE
One transaction lineage connects configuration to acknowledged financial execution
08
CONFIGURE
Customer, product, terms
PRICE
Schedules and metrics
APPROVE
Immutable quote version
CONTRACT
Signature and obligations
EXECUTE
Order and finance ack
BEFORE APPROVAL
Product eligibility • required data • pricing completeness
BEFORE DOCUMENT
Approved version • template compatibility • metric snapshot
BEFORE CONTRACT
Signature • entity • dates • currency • accepted terms
BEFORE EXECUTION
Correlation ID • payload validation • destination readiness
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 23-31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 9
BUILD + GO-LIVE PACKAGE
Pricing and approval are governed by versioned rules and explainable decisions
09
CONTEXT
Customer, product, term, risk
RULE EVALUATION
Eligibility, tier, ramp, variance
APPROVAL PLAN
Persona, sequence, SLA
DECISION
Approve, reject, recall
LOCK + AUDIT
Immutable approved version
RULE DIMENSION
CONFIGURATION REQUIRED
TEST EVIDENCE
Pricing
Precedence, effective dates, tier/ramp formulas
Expected schedule and totals
Revenue metrics
Normalization, term, currency, rounding
ARR/MRR/TCV comparison
Approval
Threshold, persona, ordering, exceptions
Resolved route and decision history
Change control
Material-change definition and reapproval
Edit lock and resubmission
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 23-26
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 10
BUILD + GO-LIVE PACKAGE
Every integration requires an explicit contract, ownership and recoverability model
10
CONTRACT ELEMENT
REQUIRED DEFINITION
PRODUCTION PROOF
Identity
Endpoint, authentication, authorization, certificate rotation
Successful security test
Payload
Schema, version, required fields, semantic ownership
Contract test and sample payload
Delivery
Sync/async, ordering, timeout, retry and idempotency
Replay without duplication
Traceability
Correlation ID, source version, timestamps and audit
End-to-end trace query
Failure handling
Dead-letter, alert, owner, remediation and reprocessing
Failure simulation
Reconciliation
Acknowledgement, expected totals, variance and close process
Balanced control report
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 18, 21, 26, 31, 48-49
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 11
BUILD + GO-LIVE PACKAGE
Migration proceeds by governed waves with measurable entry and exit criteria
11
PROFILE
Volume, quality, ownership
MAP
Source to target rules
CLEANSE
Duplicates and reference data
MOCK LOAD
Validate and reconcile
CUTOVER
Freeze, final load, verify
Wave sequence
Wave 0
Reference data and identities
Wave 1
Customers and hierarchies
Wave 2
Products and commercial configuration
Wave 3
Open quotes, contracts and obligations
Wave 4
History, archive and reporting balances
Exit gate: record counts + control totals + relationship integrity + exception ownership + business sign-off
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10 and 21
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 12
BUILD + GO-LIVE PACKAGE
The migration mapping matrix controls lineage, transformation and reconciliation
12
MAPPING COLUMN
PURPOSE
MANDATORY CONTROL
Source object / field
Identify authoritative origin
Source owner approved
Target object / field
Define physical destination
Target design approved
Transformation
Default, conversion, split, merge or derivation
Rule version and test case
Reference lookup
Resolve customer, product, entity and currency keys
Unmatched exception queue
Quality rule
Requiredness, format, uniqueness and relationship
Reject/quarantine policy
Reconciliation
Count, amount, hierarchy and status controls
Signed control report
Disposition
Migrate, archive, retain read-only or exclude
Legal and business approval
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10 and 21
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 13
BUILD + GO-LIVE PACKAGE
Security is designed by persona, lifecycle state and data classification
13
PERSONA
CREATE / EDIT
APPROVE
SENSITIVE ACCESS
CONTROL
Sales
Draft quote and customer inputs
Submit only
Commercial scope
Ownership and field security
Deal desk
Pricing exceptions and schedules
Commercial approval
Pricing and margin
Delegated authority
Legal
Terms, clauses and obligations
Legal approval
Contract content
Clause and amendment audit
Finance
Metric policy and actuals
Financial approval
Revenue data
Formula and reconciliation control
Operations
Order and integration remediation
Operational release
Payload and status
Replay and support audit
Administrator
Configuration only
No business approval
Restricted support access
Separation of duties
Required evidence: permission matrix • sharing model • field classification • access tests • audit retention • privileged-access review
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 18 and 39-46
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 14
BUILD + GO-LIVE PACKAGE
One controlled promotion path keeps configuration, code and data synchronized
14
DEV
Build and unit test
INTEGRATION
Contract and end-to-end test
UAT
Business acceptance
STAGING
Dress rehearsal
PRODUCTION
Controlled activation
Metadata and code
Version control • peer review • automated validation • deployment manifest
Configuration
Rule version • approval • effective date • environment comparison
Data
Reference seed • migration package • reconciliation • archive
Release evidence
Test results • approvals • runbook • rollback package
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10 and 21
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 15
BUILD + GO-LIVE PACKAGE
Testing proves business outcomes, not only technical execution
15
TEST LAYER
SCOPE
PASS EVIDENCE
OWNER
Unit
Rules, calculations, services and failure branches
Automated assertions and coverage
Engineering
Contract
API/event schemas and backward compatibility
Provider/consumer contract tests
Integration team
SIT
Quote through contract, order and finance acknowledgement
Traceable end-to-end scenarios
QA lead
Migration
Counts, relationships, quality and financial controls
Signed reconciliation
Data lead
UAT
Persona journeys and business exceptions
Business acceptance
Process owners
NFR
Performance, scale, security, recovery and observability
Threshold results
Architecture / security
Regression
Protected commercial and contract capabilities
Automated release suite
Release manager
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 16
BUILD + GO-LIVE PACKAGE
Non-functional requirements define whether the solution can operate safely at production scale
16
QUALITY ATTRIBUTE
TARGET TO CONFIRM
EVIDENCE REQUIRED
Performance
Interactive response and batch completion thresholds
Load and volume test
Availability
Business-hours and critical-path service objective
Monitoring and incident model
Recoverability
RTO, RPO, backup and restore validation
Recovery exercise
Scalability
Quote lines, rules, attributes, events and migration volume
Peak-volume test
Security
Authentication, authorization, encryption and vulnerability limits
Security assessment
Observability
Logs, metrics, traces, alerts and business reconciliation
Support dashboard and alert drill
Maintainability
Configuration ownership, deployment frequency and rollback
Release rehearsal
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 18, 23-31 and 49
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 17
BUILD + GO-LIVE PACKAGE
The cutover runbook controls the point of no return and preserves rollback options
17
READINESS
Approvals and backups
FREEZE
Stop controlled changes
DEPLOY
Metadata and configuration
MIGRATE
Final data and validation
ACTIVATE
Users and integrations
DECISION CHECKPOINT
Proceed only when technical and business control totals pass
ROLLBACK TRIGGER
Critical data variance, security defect, failed integration or unacceptable performance
ROLLBACK PACKAGE
Previous metadata, configuration snapshot, data restore steps and communication plan
COMMAND CENTER
Named decision authority, workstream leads, incident channel and status cadence
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10 and 21
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 18
BUILD + GO-LIVE PACKAGE
Go-live is approved only when eight evidence gates are green
18
01
Scope
Requirements traced
02
Design
Physical model approved
03
Build
Code and config complete
04
Data
Reconciliation passed
05
Quality
SIT/UAT/NFR passed
06
Security
Access and risks approved
07
Operations
Runbooks and monitoring ready
08
Cutover
Rehearsal and rollback ready
Any red gate blocks production activation; exceptions require named risk acceptance, expiry and remediation owner.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 19
BUILD + GO-LIVE PACKAGE
Accountability is assigned by deliverable and approval—not by meeting attendance
19
DELIVERABLE
A
R
C
FINAL SIGN-OFF
Physical data model
Enterprise architect
CRM / data lead
Business owners
Architecture review
Pricing and approvals
Commercial process owner
Product / engineering
Finance, legal, deal desk
Commercial owner
Contract lifecycle
Legal operations
CLM / engineering
Sales and finance
Legal owner
Integrations
Integration owner
Integration team
System owners
Architecture + operations
Migration
Data owner
Migration team
Business stewards
Data owner
Quality and UAT
Program sponsor
QA lead
All workstreams
Business process owners
Cutover and go-live
Executive sponsor
Release manager
Security, operations, vendors
Go-live authority
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10 and 21
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 20
BUILD + GO-LIVE PACKAGE
A 12-month plan delivers foundations early and delays production risk until evidence is complete
20
M1–2
DISCOVER + DESIGN
Process, physical model, vendor boundaries, NFRs
M3–5
BUILD FOUNDATION
Customer/product, integration base, pricing and metric engine
M5–7
BUILD JOURNEYS
Approvals, documents, contracts, migration tooling
M7–9
PROVE
SIT, mock loads, security, performance and UAT
M9–10
PILOT
Controlled segment, monitoring and reconciliation
M10–12
SCALE + CONSOLIDATE
Remaining waves, hypercare and optimization
Pilot precedes broad consolidation; scale begins only after metric stability, acknowledged handoffs and support readiness are proven.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 21
BUILD + GO-LIVE PACKAGE
The highest delivery risks are controlled through explicit evidence and decision ownership
21
RISK
EARLY WARNING
CONTROL / RESPONSE
OWNER
Unclear source of truth
Conflicting customer, product or metric values
Approve ownership and reconciliation before build
Data owner
Rule explosion
Unbounded pricing or approval combinations
Rule catalog, precedence and scenario limits
Commercial owner
Integration fragility
Retries create duplicates or lost status
Idempotency, dead-letter and control totals
Integration owner
Migration quality
Unmatched keys and broken relationships
Profiling, cleansing and repeated mock loads
Migration lead
Late business acceptance
UAT discovers process gaps
Journey sign-off and early pilot scenarios
Process owners
Operational unreadiness
No clear alert or remediation path
Support drill, runbooks and hypercare staffing
Operations lead
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]

## Slide 22
BUILD + GO-LIVE PACKAGE
The next decision is to authorize detailed design—not production deployment
22
First 30 days
• Confirm accountable owners and decision forum
• Approve physical design and traceability templates
• Baseline volumes, quality, integrations and NFRs
• Select pilot journeys and acceptance scenarios
• Produce cost, capacity and 12-month delivery baseline
Approval requested
1
Implementation scope and pilot segment
2
Product and contract platform boundaries
3
Data ownership and migration authorities
4
Go-live gate owners and risk authority
Expected result: a build-ready backlog, approved physical design, executable test strategy and controlled pilot go-live plan.
Build-ready design • production readiness • controlled go-live
Notes: [Sources]
- C:/Users/LIKKI/Downloads/Flywire Future State Vision_20260814 (1).pdf, pages 10, 21, 26 and 31
- C:/Users/LIKKI/Documents/ChatGPT/david/output/presentations/Flywire_Future_State_Implementation_Blueprint.pptx
[/Sources]