ARCHITECT REVIEW

SALDEV 1427 QCP Cloning Logic Architect Review

FlywirePartial | Read-only stepped-pricing JavaScript and Apex best-practice review

| Source | SALDEV-1427 ¦ FlywirePartial Enterprise sandbox 00DhG0000000jOXUAY |
| --- | --- |
| Scope | 2 QCP scripts ¦ 1 trigger ¦ 1 handler ¦ 1 test class |
| Review date | 4 September 2026 |
| Validation mode | Live read-back ¦ JS syntax ¦ focused Apex tests ¦ check-only |
| Decision | NO-GO - Changes Requested before QA or promotion |
| Boundary | Read-only review; no record, metadata, activation, or deployment changes |

ARCHITECT DECISION Changes Requested. SALDEV-1427 is not release-ready: QCP dependencies are incomplete, Domestic_Sponsor__c is not a real quote-line field, usage fields are simultaneously read-only and editable, lineage matching is ambiguous, and check-only failed at 43.59% trigger coverage.

# Acceptance and quality outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | ARR values cleared on SUP clones | NOT PROVEN | Nulling lists exist, but dependencies omit the fields and one API name is invalid. |
| 2 | First group remains editable | PARTIAL | An editable allowlist exists; no live QLE functional run was performed. |
| 3 | Later groups are restricted | DEFECT | The script reads group Source and Number, but they are not declared dependencies. |
| 4 | Usage price fields editable | FAIL | Usage_Rate__c and Usage_Rate_Amt__c are also globally read-only; that rule wins. |
| 5 | Opportunity Line ID lineage | HIGH RISK | Quote + Product cannot distinguish group, bundle, configuration, or ship-to context. |
| 6 | Required scenario matrix | FAIL | No JavaScript unit evidence; Apex assertions miss Group 2; check-only failed coverage. |

# Runtime path and defect concentration

SALDEV-1427 spans QCP configuration, QLE editability, and Apex Opportunity Line ID lineage. The code has a useful bulk-processing base, but several runtime contracts and the release gate remain incomplete.

Figure 1. SALDEV-1427 implementation path and release blockers

DESIGN READING Blue shows the intended contract. Green shows practices worth retaining. Amber marks incomplete proof. Red identifies issues that can create incorrect quote-line behavior or block release.

# Detailed code and validation evidence

## 1. Live component and runtime evidence

| Evidence area | Observed result | Evidence |
| --- | --- | --- |
| Target org | Verified sandbox | FlywirePartial is org 00DhG0000000jOXUAY; Enterprise Edition; IsSandbox=true. |
| QCP_HideFieldInQLE | Runtime present | 1,999 JavaScript lines; transpiled runtime exists; syntax check passed. |
| QLE_CloneLineHandler | Runtime present | 58 JavaScript lines; clone hook and runtime exist; syntax check passed. |
| Apex runtime | Bulk-structured | Trigger delegates to a with-sharing handler using Sets, Maps, and two SOQL queries outside loops. |
| Field read-back | 24 of 25 found | Domestic_Sponsor__c does not exist; Processed_Volume_Amount__c is correctly excluded. |

## 2. Best-practice findings

| Finding | Severity | Evidence |
| --- | --- | --- |
| Dependency contract | BLOCKER | Clone script omits all ARR dependencies; QCP omits required line and group dependencies. |
| Rule precedence | BLOCKER | Two usage fields are both globally read-only and ramp-editable; read-only executes first. |
| Lineage determinism | HIGH | Occurrence order can cross bundles or ship-to groups; fallback reuses the first master ID. |

## 3. Test and validation evidence

| Test / boundary | Status | Evidence |
| --- | --- | --- |
| Focused Apex suite | PASS | 7 of 7 QuoteLineTriggerHandlerTest methods passed; zero failures. |
| Handler coverage | PASS | QuoteLineTriggerHandler measured 97%. |
| Trigger coverage | FAIL | QuoteLineTrigger measured 43.59%; Salesforce requires at least 75%. |
| Check-only package | FAILED | 0AfhG000001da33SAA: 3/3 components and 7/7 tests, but coverage failed; nothing deployed. |
| Behavior proof | MISSING | No JavaScript suite or live QLE matrix; the second-group Apex outcome is not asserted. |

# Required target architecture and proof model

The release-ready design should centralize the ARR field contract, declare every QCP dependency, make editability precedence explicit, correlate lineage deterministically, and prove JavaScript and Apex behavior independently.

Figure 2. SALDEV-1427 required data contract, lineage design, and proof layers

Architect interpretation: the Apex handler is bulk-structured, but QCP configuration and identity semantics are executable parts of the solution. Passing handler tests cannot compensate for missing dependencies, contradictory rules, ambiguous lineage, or insufficient trigger coverage.

# Required completion gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Correct APIs and QCP dependencies | CPQ Developer | All line/group APIs exist and are declared; remove or correctly map Domestic_Sponsor__c. |
| 2 | Make editability precedence explicit | CPQ Developer | Usage fields work as intended in first and downstream groups. |
| 3 | Redesign lineage correlation | Apex Developer | Deterministic source/group/bundle/ship-to key; no silent fallback. |
| 4 | Resolve story semantics | Product Owner | Signed NS ID, Ship-To, amendment, and SALDEV-1404 dependency decisions. |
| 5 | Add exact automated tests | Developer / QA | JavaScript tests plus Apex assertions for every group, duplicate product, bundle, and ship-to case. |
| 6 | Re-run release and QLE proof | Dev Lead / QA | 75%+ trigger coverage, successful check-only, and named SUP functional read-back. |

# Ready-to-paste architect response

STORY COMMENT Architect review completed for SALDEV-1427 in FlywirePartial. Decision: Changes Requested / NO-GO before QA or promotion. Both QCP scripts pass syntax checks; the with-sharing Apex handler is bulk-structured; 7 of 7 focused tests passed; and handler coverage is 97%. Blockers remain: incomplete QCP dependencies, nonexistent Domestic_Sponsor__c, conflicting usage-field editability, ambiguous Quote + Product lineage, swallowed exceptions, and missing JavaScript and exact Group 2 assertions. Check-only 0AfhG000001da33SAA validated 3 of 3 components and ran 7 passing tests, but failed because QuoteLineTrigger coverage is 43.59%, below 75%. Nothing deployed. Resolve requirements, correct the field contract, redesign deterministic mapping, add the missing tests, pass check-only, and complete the named stepped-pricing QLE matrix before resubmission.

## Evidence boundary

Evidence: the SALDEV-1427 source document, verified FlywirePartial sandbox and scripts, retrieved Apex and field metadata, syntax checks, focused tests, and check-only validation. No Salesforce record or metadata changes, deployment, activation, promotion, or Production action occurred.