ARCHITECT REVIEW

SCC-3380 | Incident-Case Relationships

Great Plains Merge to UAT | Read-only retrieval and check-only readiness assessment

| Source | GreatPlainsMerge (Sandbox) ¦ Org 00DEa00000GkAsHMAV |
| --- | --- |
| Target | GreatPlainsUAT (Sandbox) ¦ Org 00DEa00000FZlLBMA1 |
| Review date | 26 August 2026 |
| Retrieval | Succeeded with 3 missing story items ¦ Job 09SEa00000icZA2MAM |
| Check-only | Failed ¦ Job 0AfEa00000bbQnpKAE ¦ 2/15 passed |
| Decision | NO-GO - Changes Requested before promotion |
| Boundary | No records, deployment, activation, or org metadata were changed |

ARCHITECT DECISION Do not promote SCC-3380. The five source flows are active, but three required guardrails are absent, the NOC permission set is unassigned, and the UAT dry run failed 13 of 15 components.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Incident/Case linking | Partial pass | Case Related Issue layouts and active stamp/clear flows exist in source; UAT lacks Related_Outage__c and other prerequisites. |
| 2 | Type and circular controls | Fail | Only the non-Trouble Ticket Incident-link check exists. The three listed validation rules for parent/type/circular protection are absent. |
| 3 | Incident field sync | Partial pass | Active Incident flow maps standard and custom Priority. Runtime was not executed; UAT validation fails on missing Incident and Case fields. |
| 4 | Confirmed bulk close | Partial pass | Source logic requires Closed transition plus checkbox. Runtime was not executed and target validation failed. |
| 5 | Parent close and unlink | Partial fail | Parent close and unlink logic exist, but child updates are not constrained to Trouble Ticket record type and parent guardrails are absent. |
| 6 | Reporting | Fail in UAT | Source report type exists; UAT has no Trouble_Tickets__r relationship, so the report type cannot validate. |

# Solution and control path

The intended relationship model is visible in source, but access, guardrails, and target prerequisites break the end-to-end promotion path.

Figure 1. SCC-3380 Incident and Trouble Ticket control path

DESIGN READING Green/blue is configured in source. Amber needs ownership. Red blocks approval.

# Detailed source findings

## 1. Automation and controls

| Automation | State | Architect evidence |
| --- | --- | --- |
| SCC_3380_Case_Related_Issue_Before_Save | Active/latest | Blocks a non-Trouble Ticket Case from being linked to an Incident. |
| SCC_3380_Case_Related_Issue_After_Save | Active/latest | On create, stamps Case.Related_Outage__c for an Incident link. |
| SCC_3380_Case_Related_Issue_After_Delete | Active/latest | Before delete, clears Related Outage only when it matches the removed Incident. |
| Incident_After_Update | Active/latest | Syncs Priority and performs checkbox-confirmed bulk close through both relationship paths. |
| Case_After_Trigger_Flow | Active/latest | Closes open child Cases when a Trouble Ticket parent closes; also retains the existing email action. |

## 2. Missing guardrails

| Control | State | Risk |
| --- | --- | --- |
| Case.SCC_3380_Prevent_Circular_Parent_Case | Absent | No SCC-3380 rule exists to block self-parenting or A-to-B-to-A cycles. |
| Case.SCC_3380_Child_Must_Be_Trouble_Ticket | Absent | A non-Trouble Ticket can remain a child; the parent-close flow updates all open children. |
| CaseRelatedIssue.SCC_3380_Case_Must_Be_Trouble_Ticket | Absent | The before-save Flow provides a narrower Incident-link control, not the listed validation rule. |
| Record-type filters | Incomplete | Incident Related Outage updates and parent-child closure do not filter target Cases by Trouble Ticket record type. |

GUARDRAIL BLOCKER The story's circular and child-type acceptance criteria are not satisfied by the retrieved source package.

# Check-only deployment evidence

## GreatPlainsUAT validation

| Metric | Result | Evidence |
| --- | --- | --- |
| Job | 0AfEa00000bbQnpKAE | checkOnly=true; rollbackOnError=true; NoTestRun |
| Package | 15 components / 23 files | 2 component successes; 13 component failures |
| Passed | 2 | Incident.Close_Related_Trouble_Tickets__c and SCC_3380_Case_Related_Issue_Before_Save |
| Tests | 0 | No Apex in scope; no runtime story tests were executed |

| Failure group | Count | Exact blocker |
| --- | --- | --- |
| Missing SCC prerequisites | 7 | Report type; Case-Trouble Ticket; Case-Case Layout; Incident_After_Update; After Save; After Delete; plus permission-set dependency on Related_Outage__c. |
| Incident layout | 1 | Outage Incident Layout references missing Incident.Affected_Area_Region__c. |
| Profiles | 3 | Admin/API profiles use unknown ArchiveArticles permission; Standard references missing Case.Trouble_Ticket record type. |
| Lightning page | 1 | Incident_Record_Page1 has an unsupported shouldDisplayFiltersOnRight property. |
| Existing Case flow | 1 | Case_After_Trigger_Flow emailTemplateName input type does not match the assigned value in UAT validation. |
| Story omissions | 3 not packaged | All three listed SCC-3380 validation rules are missing in the source org. |

## Read-only runtime evidence

| Evidence | Count | Interpretation |
| --- | --- | --- |
| Trouble Ticket Cases | 10 | Source org aggregate only; no records changed. |
| Case Related Issues | 1 | The observed relationship type is Incident. |
| Cases with Related Outage | 1 | Shows the source relationship is in use, but does not prove all acceptance paths. |
| Permission-set assignments | 0 | SCC_3380_NOC_Incident_Case_Relationship is not assigned. |
| Identified active NOC users | 0 | No active user matched NOC in Title or Department. |

# Required approval gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Implement the three guardrails | Admin / Architect | Deploy active controls for self/circular parent chains, Trouble Ticket-only children, and Trouble Ticket-only Incident links. |
| 2 | Sequence prerequisite stories | Release manager | Move SCC-3384/3386 record type, Related Outage, Service Address, Priority, Incident fields, and relationship metadata before SCC-3380. |
| 3 | Constrain update scope | Flow owner / Architect | Filter all bulk updates to Trouble Ticket Cases and decide whether Case Related Issue edits must resync Related Outage. |
| 4 | Repair deploy artifacts | Salesforce admin | Replace broad profiles with focused access, remove unsupported FlexiPage drift, and fix the Case email-action input type. |
| 5 | Identify the NOC persona | Product owner / Security | Provide the named NOC user/profile and assign the focused permission set; prove field, tab, layout, and report access. |
| 6 | Revalidate and execute UAT | QA / Release manager | Require a clean check-only result, then execute the five story tests with IDs/screenshots before any promotion approval. |

# Ready-to-paste architect response

STORY COMMENT Architect review completed for SCC-3380 using GreatPlainsMerge as source and GreatPlainsUAT as the check-only target. Changes Requested / NO-GO: all five retrieved flows are active/latest in source, but the three story-listed validation rules are absent, so circular parent relationships and Trouble Ticket-only child enforcement are not fully implemented. The NOC permission set has zero assignments and no active NOC persona was identified. Check-only job 0AfEa00000bbQnpKAE failed with 13 of 15 components; only the Incident confirmation checkbox and the before-save Case Related Issue flow passed. The failures include missing SCC-3384/3386 fields and record type, profile drift, an unsupported Incident page property, and the existing Case email-action input mismatch. Complete the six gates above and require a clean validation plus the five named UAT tests before promotion. No records, metadata, activation, or deployment changes were made.