ARCHITECT REVIEW

SCC-4166 | Mean Time to Repair

Great Plains Merge Sandbox | Local repair and UAT check-only assessment

| Source | GreatPlainsMerge ¦ Org 00DEa00000GkAsHMAV ¦ Sandbox |
| --- | --- |
| Target | GreatPlainsUAT ¦ Org 00DEa00000FZlLBMA1 ¦ Sandbox |
| Review date | 26 August 2026 |
| Source retrieval | Succeeded ¦ Job 09SEa00000icqSVMAY |
| Decision | Changes Requested - do not promote the full scope |
| Boundary | No deployment, activation, or Salesforce record changes |

ARCHITECT DECISION Do not promote the full SCC-4166 package. The corrected 8-component calculation core passes check-only validation, but the source implementation has two functional defects and the full 13-component scope still fails on five UAT prerequisite/profile errors.

# Acceptance outcome

| # | Requirement | Result | Evidence |
| --- | --- | --- | --- |
| 1 | No-work-order MTTR | Partial fail | Numeric formula waits for ClosedDate, but open cases display 0 Hours 0 Minutes instead of blank. |
| 2 | Work-order MTTR | Partial pass | Work Order flow stamps the first Completed/Closed transition and marks the Case as having a Work Order. |
| 3 | Exclude pending-customer time | Fail | Exit branch duplicates the entry condition, so Pending Customer End is never set on exit. |
| 4 | Hours and minutes | Pass | Text formula formats the numeric result as Hours and Minutes. |
| 5 | UAT promotion readiness | Fail | Full scope validates 8/13; two layouts and three profiles fail. |

# MTTR calculation and control path

SCC-4166 uses two endpoint strategies and subtracts the most recent pending-customer interval. The two red defects below are independent and both must be corrected.

Figure 1. SCC-4166 MTTR calculation and control path

INTERPRETATION The architecture needs no new code. A surgical Flow condition repair and formula blank-handling correction restore the intended core behavior.

# Detailed findings and local repair

| Area | Result | Source evidence | Local action |
| --- | --- | --- | --- |
| Case hold exit | Blocking | Exited Pending Customer repeats current=hold and prior!=hold. | Change to current!=hold and prior=hold. |
| Open-case display | Blocking | MTTR__c uses BlankAsZero; 20 existing open Cases show 0 Hours 0 Minutes while MTTR Minutes is blank. | Use BlankAsBlank so the ISBLANK guard returns an empty string. |
| Work Order endpoint | Pass | Active/latest Work_Order_Update_Case_MTTR_Details stamps the first Completed or Closed transition. | Retain; regression-test both statuses. |
| Most recent hold only | Pass after fix | Entering hold overwrites Start and clears End, matching the approved most-recent-interval design. | Retain assignment behavior. |

## Field and automation inventory

| Component | Type | Role |
| --- | --- | --- |
| Case.Has_Work_Order__c | Checkbox | Set true by Work Order after-save flow. |
| Case.Work_Order_Completion_Date__c | Date/Time | First Completed/Closed Work Order timestamp. |
| Case.Pending_Customer_Start__c | Date/Time | Most recent hold-entry timestamp. |
| Case.Pending_Customer_End__c | Date/Time | Most recent hold-exit timestamp; broken in source. |
| Case.MTTR_Minutes__c | Formula Number | Elapsed minutes minus most recent hold interval. |
| Case.MTTR__c | Formula Text | Hours/minutes display; blank handling repaired locally. |

COMPONENT-LIST CORRECTION The story document duplicates MTTR_Minutes__c and omits both active Flows plus Case-Case Layout. The architecture-complete review scope is 13 unique components: 6 fields, 2 Flows, 2 layouts, and 3 profiles.

# UAT check-only validation evidence

| Scope | Job | Result | Evidence |
| --- | --- | --- | --- |
| Corrected core | 0AfEa00000bbRYbKAM | Succeeded | 8/8 components; 6 fields + 2 Flows; 0 tests; checkOnly=true. |
| Corrected full scope | 0AfEa00000bbRbpKAE | Failed | 8/13 succeeded; 5 errors; 0 tests; rollbackOnError=true. |

## Five full-scope blockers

| Failed component | Validation error |
| --- | --- |
| Case-Case Layout | Missing Case.Service_Address__c in GreatPlainsUAT. |
| Case-Trouble Ticket | Missing Case.Service_Address__c in GreatPlainsUAT. |
| Admin profile | Unsupported target user permission ArchiveArticles. |
| Standard profile | Missing Case.Trouble_Ticket record type in GreatPlainsUAT. |
| System Administrator - API Only | Unsupported target user permission ArchiveArticles. |

## Evidence boundary

| Boundary | Evidence |
| --- | --- |
| Source state | Both SCC-4166 Flows are active and latest in GreatPlainsMerge. |
| Live read-back | 20 open source-sandbox Cases show text MTTR of 0 Hours 0 Minutes with blank numeric MTTR; zero Cases have a pending-start timestamp. |
| Target read-back | After validation, GreatPlainsUAT still has none of the six fields or two Flows. |
| No runtime mutation | No Cases, Work Orders, metadata, Flow activations, or org settings were changed. |

# Required approval gates

| Gate | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Accept the two local repairs | Solution architect | Review Flow exit logic and MTTR blank behavior. |
| 2 | Promote SCC-3384 prerequisites first | Release manager | Case.Service_Address__c and Case.Trouble_Ticket must exist in UAT. |
| 3 | Replace broad profile payloads | Security owner | Use a focused permission set or retrieve target-aligned profiles; remove unrelated ArchiveArticles drift. |
| 4 | Rerun full validation | Release manager | Require 13/13 success before any deployment approval. |
| 5 | Run business tests | QA | Capture Case/Work Order IDs and field read-back for both endpoint paths. |

## Business-user regression sequence

| Test | Path | Steps | Expected |
| --- | --- | --- | --- |
| A | No Work Order | Create Trouble Ticket; set In Progress; enter hold; exit hold; close Case. | MTTR is blank until Closed and excludes only the hold interval. |
| B | With Work Order | Create Work Order; move to Completed; leave Case open. | Has Work Order=true; completion timestamp set once; MTTR populated. |
| C | Repeated hold | Enter/exit hold twice before closure. | Only the second interval is excluded, per approved design. |
| D | Negative regression | Open Case with no completion endpoint. | MTTR text and minutes are both blank, never 0 Hours 0 Minutes. |

## Ready-to-paste architect response

STORY COMMENT Architect review completed in GreatPlainsMerge with check-only validation against GreatPlainsUAT. Changes Requested: the active Case before-save Flow has a duplicated pending-customer entry condition, so the exit timestamp is never set, and MTTR__c treats blank numeric MTTR as zero; 20 open source-sandbox Cases currently display 0 Hours 0 Minutes. I prepared local surgical repairs for both defects. The corrected 8-component core passes check-only validation (job 0AfEa00000bbRYbKAM, 8/8). The corrected full 13-component scope remains blocked (job 0AfEa00000bbRbpKAE, 8/13) because UAT lacks Case.Service_Address__c and Case.Trouble_Ticket, and the broad profile payloads contain ArchiveArticles drift. Deploy SCC-3384 prerequisites first, replace or trim the profile changes, rerun 13/13 validation, then execute the four business tests. No metadata, activation, settings, or records were changed.