ARCHITECT REVIEW

SCC-4179 | Restrict CPNI Field Access

Great Plains sandboxes | Read-only least-privilege readiness assessment

| Environments | GreatPlainsMerge 00DEa00000GkAsHMAV ¦ GreatPlainsUAT 00DEa00000FZlLBMA1 |
| --- | --- |
| Review date | 26 August 2026 |
| Evidence | SOQL read-back ¦ FieldPermissions and PermissionSetAssignment |
| Decision | Changes Requested - not ready for promotion |
| Boundary | No records, assignments, metadata, deployment, activation, or Production changes |

ARCHITECT DECISION Do not promote yet. The approved CPNI permission set is correct, but profile and broad permission-set grants still expose both fields, so permission-set-only access is not achieved.

# Acceptance outcome

| # | Scope | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Named profiles | Fail | System Administrator, API Only, and Standard User still grant read and/or edit in both sandboxes. |
| 2 | Other profiles | Fail | UAT also exposes both fields through Product, GPC-BI & Reporting, and GPC-Residential CRC Team. |
| 3 | Non-target permission sets | Fail | Account and Contact - Full Access and Heroku and Data Hub Permissions retain read access. |
| 4 | Approved permission set | Pass | Contact Encrypted CPNI Read/Write Access grants read/edit to both fields in Merge and UAT. |
| 5 | Production and runtime proof | Not run | Production was not inventoried and no named-user UI/API UAT or deployment was performed. |

# Solution and control path

The solution is declarative FLS: remove both CPNI fields from every profile and non-approved permission set, retain read/edit only in the approved permission set, then prove exclusivity with named users and permission read-back.

Figure 1. SCC-4179 CPNI least-privilege control path

DESIGN READING Green is the intended grant. Red access paths must be removed. Amber is the release evidence gate before promotion.

# Current CPNI access evidence

## GreatPlainsMerge

| Access path | CPNI Password | CPNI Pin | Acceptance |
| --- | --- | --- | --- |
| System Administrator | Read | Read / Edit | Fail |
| System Administrator - API Only | Read / Edit | Read / Edit | Fail |
| Standard User | Read | Read | Fail |
| Account and Contact - Full Access | Read | Read | Fail |
| Heroku and Data Hub Permissions | Read | Read | Fail |
| Contact Encrypted CPNI Read/Write Access | Read / Edit | Read / Edit | Pass - 1 assignment |

## GreatPlainsUAT

| Access path | CPNI Password | CPNI Pin | Acceptance |
| --- | --- | --- | --- |
| System Administrator + API Only | Read / Edit | Read / Edit | Fail - 2 profiles |
| Standard, Product, GPC-BI, GPC-Residential | Read | Read | Fail - 4 profiles |
| Account and Contact - Full Access | Read | Read | Fail - grant path |
| Heroku and Data Hub Permissions | Read | Read | Fail - 1 assignment |
| Contact Encrypted CPNI Read/Write Access | Read / Edit | Read / Edit | Pass - 2 assignments |

EXCLUSIVITY BLOCKER The target permission set works, but it is not the only grant path. Every profile and non-target permission set must lose both read and edit before SCC-4179 can pass.

# Implementation and release boundary

| Component type | Focused scope | Required action |
| --- | --- | --- |
| Contact fields | CPNI_Pin__c; CPNI_Password__c | Reference only - no schema change |
| Named profiles | System Administrator; API Only; Standard User | Remove read and edit for both fields |
| Additional UAT profiles | Product; GPC-BI & Reporting; GPC-Residential CRC Team | Remove read access; inventory Production equivalents |
| Broad permission sets | Account_and_Contact_Full_Access; Heroku_and_Data_Hub_Permissions | Remove both field grants |
| Approved permission set | Contact_CPNI_Read_Write_Access | Preserve read=true and edit=true |
| Code and automation | Apex, Flow, validation rules, layouts | No change |

## Release sequence

| Phase | Required evidence |
| --- | --- |
| Pre-deployment | Retrieve Production FLS; inventory all grant paths and target-set assignees; assess integrations; run focused check-only validation; obtain Security and release approval. |
| Deployment | Promote only approved FLS removals to UAT first; retain the target permission set; deploy to Production only after named-user UAT and an approved change window. |
| Post-deployment | Read back FieldPermissions and assignments; run negative and positive UI/API tests; review Setup Audit Trail; capture job ID, scope, results, and sign-offs. |
| Rollback | Restore the approved metadata backup only if a critical dependency fails; remove any temporary emergency permission assignment after resolution. |

PRODUCTION GATE Do not use the sandbox component list as a complete Production package. Production was not inspected; its full FLS and assignment inventory is mandatory before validation or deployment.

# UAT and approval gates

| Test | Pass evidence |
| --- | --- |
| Negative UI | Named users without the target set cannot see either field on View or Edit. |
| Negative API | The same users cannot query or update either field through the approved API test path. |
| Positive access | A named user with only the target set can view and edit both fields using synthetic UAT data. |
| Exclusivity | FieldPermissions read-back shows the target permission set as the only remaining read/edit grant path. |
| Regression | Approved integration and reporting owners confirm expected behavior after profile and broad-set removal. |

## Required approval gates

| # | Required action | Owner | Evidence needed |
| --- | --- | --- | --- |
| 1 | Inventory Production | Salesforce Admin / Security | Complete profile, permission-set, assignment, integration, and reporting impact inventory. |
| 2 | Approve authorized users | Data Owner / Security | Final target-permission-set assignee list and emergency-access process. |
| 3 | Validate focused package | Release Manager | Check-only job ID, exact components, test result, and explicit deployment approval. |
| 4 | Run named-user UAT | QA / Business Owner | UI/API negative and positive tests with record IDs, timestamps, and screenshots. |
| 5 | Promote and read back | DevOps / Salesforce Admin | Deployment receipt, FLS/assignment read-back, audit trail, and sign-offs. |

## Ready-to-paste architect response

STORY COMMENT Architect review completed for SCC-4179 in GreatPlainsMerge and GreatPlainsUAT. Changes Requested: Contact_CPNI_Read_Write_Access correctly grants read/edit to CPNI Pin and CPNI Password, but permission-set-only access is not achieved. Merge still grants access through three profiles and two broad permission sets; UAT grants access through six profiles and two broad permission-set definitions. Production was not inspected. Complete the Production inventory, remove both field grants from every profile and non-target permission set, retain the approved permission set, run focused check-only validation and named-user UI/API UAT, then capture post-deployment FLS and assignment read-back. No records, assignments, metadata, activation, deployment, or Production changes were made during this review.