PR REVIEW

SCC-4487 | Add Segment to Inside Sales Order

GreatPlainsDevA | Declarative metadata pull-request assessment

| Review target | SCC-4487 implementation in GreatPlainsDevA (org 00DEa00000Fc086MAB) |
| --- | --- |
| Review date | 28 August 2026 |
| Evidence | Focused retrieve ¦ live schema ¦ 533-order formula comparison ¦ UI and profile review |
| Decision | Implementation Approved ¦ PR diff parity pending |
| Boundary | PR review only ¦ no deployment, activation, assignment, metadata, or record changes |

PR DECISION Implementation Approved in DevA. No story-related code or metadata defect was identified. The formula, both Inside Sales placements, and effective read-only access satisfy the acceptance criteria. Because no PR URL, branch, commit, or patch was supplied, final Git PR approval is conditional on diff parity with this verified snapshot.

# PR review outcome

| # | Scope | Result | Reviewer evidence |
| --- | --- | --- | --- |
| 1 | PR branch / diff | Boundary | No PR URL, branch, commit, or patch was supplied; approve the Git PR only after confirming its diff matches DevA. |
| 2 | Order.Segment__c | Pass | Present as a Text formula: TEXT(Account.Segment__c); schema reports calculated=true, createable=false, and updateable=false. |
| 3 | Inside Sales layout | Pass | Segment__c is directly after Customer_Type__c and is explicitly Readonly. |
| 4 | Lightning record page | Pass | Record.Segment__c is directly after Customer Type, readonly, and visible only when record type name is Inside Sales. |
| 5 | Named profiles | Pass | Admin, API-only Admin, and Standard User have effective read=true/edit=false field access. |
| 6 | Formula results | Pass | All 533 sampled Inside Sales orders matched Account Segment: 158 Residential, 3 MDU Tenant, 372 blank, 0 mismatches. |

# Declarative design path

The DevA implementation is metadata-only: a text formula on Order mirrors the Account picklist at read time, the field is placed in both Inside Sales presentation layers, and the named profiles receive effective read-only field visibility.

Figure 1. SCC-4487 declarative Segment path

DESIGN READING Green components are verified in DevA. Blue marks access and the remaining PR-evidence boundary. The formula calculates at read time, so SCC-4487 does not require Apex, Flow, trigger, or persisted copy logic.

# Component-by-component PR evidence

| Type | Component | Observed DevA state | Reviewer evidence |
| --- | --- | --- | --- |
| CustomField | Order.Segment__c | Verified | Text formula TEXT(Account.Segment__c); label, description, and help text are story-specific. |
| Layout | Order-Inside Sales | Verified | Customer_Type__c -> Segment__c (Readonly) -> Additional_Information_Online_Form__c. |
| FlexiPage | OSE_CPQOrderRecordPage | Verified | Record.Segment__c follows Customer Type, is readonly, and has an Inside Sales visibility rule. |
| Profile | Admin | Verified | Field is readable; effective PermissionsEdit is false because the field is calculated. |
| Profile | System Administrator - API Only | Verified | Field is readable; effective PermissionsEdit is false because the field is calculated. |
| Profile | Standard | Verified | Field is readable and not editable; no unrelated record-type visibility change is present. |

## Source-field and packaging evidence

| Evidence area | Observed value | Reviewer interpretation |
| --- | --- | --- |
| Account.Segment__c | Picklist; editable; blank allowed | Source field exists. |
| Active source values | MDU Bulk; MDU Tenant; SFU; Residential; Other | Direct mirroring correctly preserves every current Account value; the ticket's two values are examples. |
| Order schema | Calculated; non-createable; non-updateable; nillable; filterable | Read-only, blank-safe, and usable as a report/list filter. |
| Observed records | 533 Inside Sales orders; 0 mismatches | Includes Residential, MDU Tenant, and blank results. |
| Expected package | 1 field + 1 layout + 1 FlexiPage + 3 profiles | Confirm the submitted PR contains these six components without unrelated churn. |

EVIDENCE BOUNDARY These findings are based on a focused read-only GreatPlainsDevA snapshot and live formula results. They validate the org implementation but cannot prove that an unsupplied Git branch or pull-request diff contains the same metadata.

# PR findings and reviewer notes

| Result | Area | Finding | Reviewer action |
| --- | --- | --- | --- |
| Gate | PR traceability | The actual Git diff is unavailable. | Attach the PR URL/branch/commit and compare the six metadata components with DevA. |
| Pass | Core field | The formula is implemented as designed. | No modification required if the PR contains the verified field metadata. |
| Pass | UI placement | Both presentation layers place Segment below Customer Type. | No modification required if the PR diff matches DevA. |
| Pass | Field access | All three named profiles have effective read-only access. | Do not add edit access or unrelated permission changes. |
| Note | Value semantics | Account currently has five active values. | Direct mirroring is consistent with 'same value'; no restrictive CASE mapping is needed. |
| Note | Change scope | The formula calculates at read time. | Keep the PR declarative; do not add Apex, Flow, trigger, or record-copy logic. |
| Note | Profile XML | Admin source XML may show editable=true. | The live FieldPermissions API reports edit=false and schema updateable=false; this is not a runtime defect. |

## Formula review standard

| Review item | Required design | Reason |
| --- | --- | --- |
| Return type | Text formula | The source is a picklist; Order must display its current label as read-only text. |
| Recommended formula | TEXT(Account.Segment__c) | Mirrors the current Account value at read time and naturally returns blank when the source is blank. |
| Security | Effective read=true; edit=false | Live schema and FieldPermissions confirm the formula cannot be edited. |
| Dependencies | Account relationship only | No trigger, Flow, scheduled process, or persisted synchronization is required. |

PR APPROVAL GATE The DevA implementation is acceptable. Approve the submitted PR after confirming its six-component diff is identical in substance, contains no unrelated churn, and retains the metadata-only design.

# Reviewer approval checklist

| # | Reviewer check | Approval evidence |
| --- | --- | --- |
| 1 | PR identity | PR URL, source branch, target branch, commit SHA, and Jira key are present. |
| 2 | Package completeness | All six components are in the diff; omissions and extra dependencies are explained. |
| 3 | Formula metadata | Order.Segment__c is Text Formula with TEXT(Account.Segment__c), a clear description, and blank-safe behavior. |
| 4 | Layout order | Segment is directly after Customer_Type__c on Order-Inside Sales. |
| 5 | Dynamic Forms order | Record.Segment__c directly follows Customer Type, is readonly, and is limited to Inside Sales. |
| 6 | Profile access | Admin, API-only Admin, and Standard User retain effective read=true/edit=false access. |
| 7 | Scope discipline | No Apex, Flow, trigger, record-update logic, record-type assignment, or unrelated metadata churn is introduced. |
| 8 | Org parity | The PR metadata matches the verified DevA snapshot summarized in this review. |

## Ready-to-paste PR review comment

PR COMMENT PR Review completed for SCC-4487 - Implementation Approved in GreatPlainsDevA. Order.Segment__c is a Text formula using TEXT(Account.Segment__c), is calculated and non-editable, and is filterable for reports and list views. Segment appears directly below Customer Type on both Order-Inside Sales and OSE_CPQOrderRecordPage; the Dynamic Forms field is readonly and limited to the Inside Sales record type. Admin, System Administrator - API Only, and Standard User have effective read=true/edit=false access. A read-only comparison of 533 Inside Sales orders found 158 Residential, 3 MDU Tenant, and 372 blank values with zero Account-to-Order mismatches. No SCC-4487 code change is required. Final Git PR approval is conditional on the submitted six-component diff matching this DevA snapshot and containing no unrelated metadata churn. This review made no Salesforce changes.